## Slide 1: Benefits Management
Project Level - IDENTIFY
March 2019

## Slide 2
This slide pack is intended to be used in a workshop setting to help teams;
Brainstorm improvement opportunities
Ensure alignment with the strategic objectives of the Secretary-General’s reform agenda
Identify potential benefits by category
Discuss ease of implementation
Produce a prioritized list of projects and potential benefits to take forward to the planning stage
Users should refer to the Benefits Management Framework for hints and guidance
Methodology and approach

## Slide 3: What is a benefit?
Outputs
(or deliverables)
Outcomes
(against overall objectives)
Benefits
(improved performance)
‘Every improvement is a change, but not every change is an improvement’.
Benefits are how we know there has been an improvement.
Description: | The final product, goods and services produced by the organisation or reform initiative. |  | The impact or consequence for stakeholders. Outcomes are what an organisation, or reform initiative, is trying to achieve. |  | How we know the outcomes have been achieved, and are an ‘improvement’ for stakeholders
Example: Business Management | For example, a new corporate service department has been established to support operations |  | The department is providing more responsive, better quality service to operations |  | % reduction in waiting times % increase in requests satisfied per week % increase in customer satisfaction % reduction in cost per transaction

## Slide 4
Benefits Management – Identify initiatives template (initial brainstorm including guidance)
1
Potential project to explore
Contribution to overall objectives of UN reform:
Benefits categories
Ease of implementation (Low / Medium / High)
Level of benefits
(Low / Medium / High
SRO:
Team members:
Example
Guidance
Include a short description of the opportunity – this should be a project title followed by the opportunity or problem you are seeking to address. | Identify the reason for action, i.e. will this improve transparency, accountability, delivering results or all of them, or specific commitments in the SG’s reform proposals (see guidance). It is worth including any project outcomes which could be achieved | Use the list of benefits categories to identify where you expect the benefits to be derived (See guidance). | Use your knowledge of ‘As-is’ performance to judge the level and type of benefits. If you have metrics already in place, include here. | Use your knowledge of the current state to come to a judgement on how difficult the initiative will be to implement. Include any activities we know will be required. | Based on what we know, should this project be prioritized. It is sometimes helpful to map the different projects on a prioritization matrix (See guidance)
Using E-signatures to approve process X . Have the IT capability to approve process x using e-signatures but this is not universally adopted. Current process is to sign and countersign forms in triplicate, including time consuming printing and scanning. There is no one source of information tracking who is approving what and how long it takes – even though users complain it takes ‘too long’ | Delivering results Improved transparency Strengthening accountability | Simplification, efficiency environmental, Improved MI Clearer accountability | High: Quality – Reduction in printing improves environmental score Delivery - % increase in speed Cost - % decrease in cost per transaction, reduction in paper costs, storage space People – Client satisfaction increased | Easy - IT already in place, but will need: training Comms / awareness policy change | Go
This exercise is designed to occur at the start of a project, programme or portfolio. If you are applying this logic retrospectively, follow the steps based on your existing projects and identify the level and type of benefits which will be realized from each project currently underway. It can serve as a post approval review to inform the decision to continue with the project or to terminate it base on the level of benefits vs ease of investment judgement. |  |  |  |  | 
R/A/G
Go / No Go

## Slide 5
Benefits Management – Identify Initiatives template (initial brainstorm)
1
Potential project to pursue
Contribution to overall objectives of UN reform:
Benefits categories
Ease of implementation (Low / Medium / High)
Level of benefits
(Low / Medium / High
SRO:
Team members:
Potential Projects
Guidance
Include a short description of the opportunity – this could be a project title or the problem you are seeking to address | Identify the reason for action, i.e. will this improve transparency, accountability, delivering results or all of them, or specific commitments in the SG’s reform proposals (see guidance). It is worth including any project outcomes which could be achieved | Use the list of benefits categories to identify where you expect the benefits to be derived (See guidance). | Use your knowledge of the current state to judge the level and type of benefits. If you have metrics already, include here. | Use your knowledge of the current state to come to a judgement on how difficult the initiative will be to implement. Include any activities we know will be required. | Based on what we know, should this project be prioritized. It is sometimes helpful to map the different projects on a prioritization matrix (See guidance)
R/A/G
Go / No Go

## Slide 6
Increased transparency
Simplification
Empower managers
Delegation
Capability
Coherence / coordination
Effectiveness
Efficiency
Whole of pillar approach
Accountability
Cross-pillar cooperation
BENEFITS CATEGORIES*
STRATEGIC VISION FOR UN REFORM
Improving the UN’s ability to deliver on its mandates, and
increasing the confidence of Member States
Alignment
Organizational Functions
Gender Parity
Benefit Categories
Guidance: Reform initiatives, and the benefits they deliver, derive their legitimacy from three interlinked sources: (a) the overall strategic vision for UN reform (b) the individual objectives of the reform pillars and (c) the organizational objectives of each organization.
Consider the information below to explain how the reform project you are exploring will contribute to the overall objectives

## Slide 7
Ease of implementation
Potential benefits / return
HARD
LOW
EASY
HIGH
Easy to implement / low benefit
Hard to implement / low benefit
Hard to implement / high benefit
Easy to implement / high benefit
Prioritization matrix - ‘benefits’
Consider
Consider
Stop
Prioritize

## Slide 8
Benefits Management – Identify Initiatives template (Final list)
2
Potential project to pursue
Contribution to overall objectives of UN reform:
Benefits categories
Ease of implementation (Low / Medium / High)
Level of benefits
(Low / Medium / High
SRO:
Team members:
Projects to take forward
Guidance
Include a short description of the opportunity – this could be a project title or the problem you are seeking to address | Identify the reason for action, i.e. will this improve transparency, accountability, delivering results or all of them, or specific commitments in the SG’s reform proposals (see guidance). It is worth including any project outcomes which could be achieved | Use the list of benefits categories to identify where you expect the benefits to be derived (See guidance). | Use your knowledge of the current state to judge the level and type of benefits. If you have metrics already, include here. | Use your knowledge of the current state to come to a judgement on how difficult the initiative will be to implement. Include any activities we know will be required. | 
The above template should contain the final output of the brainstorming session; a prioritized list of projects and benefits to take forward to the planning stage. The final column has been altered to contain the name of the staff member responsible for leading the planning exercise. This should be the owner of the service area or entity who has decision making authority for accessing and using management information. |  |  |  |  | 
R/A/G
Owner